## Slide 1: Mini lectures
Adam Corbin

## Slide 2: 01 : Process and Planning
Process
  Work instructions – How To documents
  Rhythm – scrum meetings, sprints, retrospectives
Planning
  Master Schedule – Goals & big picture
  Demos
    Hold people accountable
    Accomplishments

## Slide 3: 02 : Team Collaboration and Management
Task Management
  Trello, Jira, Rally, YouTrack, GitHub/GitLab issues
Project management
  Get to know your team members and other teams. At minimum the other team leads
  Set clear high expectations. Easy to back down expectations than to increase down the road

## Slide 4: 02 : Team Collaboration and Management Cont.
Communication & Perfection
  Over communicate
  Different ways of communication: Email, 1:1, team meetings, project meetings(all hands), video tutorials, Wikis
  Perfection can disrupt projects. Clear Definition of Done
  Bringing value to the customer. Give them what they are asking for
  Gold plating

## Slide 5: 03: Software Process models
Agile
  How agile can be hard to tell what is how long will it take to complete the project.
  Challenges with formal reviews and certifying a product with iterations
  XP(paired programming) - Really good for junior and SR. eng pairing. Also good for training purposes with Mob programming
  Retrospectives - Super helpful as a reflection point. A way to continuously improve.
  Everyone has to buy into the way of thinking or it will not perform optimally.
Waterfall
  Works small scale. Expected to get the product right the first time(haha)

## Slide 6: 04 : Configuration Management & Bugs
Configuration management
  Github/GitLab
  GitFlow, GitHub Flow, GitLab Flow
  Continuous Integration & Continuous Test
Bugs
  Bug trackers: Trello, GitHub issues, Jira, YouTrack, RallyCA
  Bugs should be prioritized with work tasks
  Fix tests that break CT over developing code

## Slide 7: 05 : Design & Reviews
Design - Model based design
  Try to think end-to-end which includes test. In aviation test can be the most expensive
  When designing or making change make sure its scalable if you are working on a large project
  Change impact analysis - Many different layers, when you change something that might affect downstream artifacts(IMO) you should be responsible for notifying the impacts
  Failure using MBD with Low Level design models using UMLet
Reviews
  Google just release their review policy: https://google.github.io/eng-practices/review/
  Give clear deadlines and focus points. Prioritize reviews over new work.

## Slide 8: 06 : Roles of using software tooling
Custom tools - They are nice but if you can get a COTS product I would tend to lead towards that
  Always think about who is going to maintain this tool in the future.

## Slide 9: 07 : Software reuse
Product Line engineeringNeed good systems engineers that knows the product(s)
How to split up the project
  Use configuration files
  All variations in 1 project & just have different UI's or interfaces to customer
  Complete different projects
CM is a big part if you want to be efficient on reusing artifacts.